## Slide 1: Team Members: FAVOUR UKAEGBU – 8928897 SANDRA OKOYE - 8730251 HET, MODI - 8911357 VRISHIN, PATEL- 8865131 ASHISH MANU, MANI – 8930100 ASHIYANA MUSTAK, PATEL – 8638163
Group 4: Evo-Konnect Communication
Professor: Elsie Umukoro
Date: 04/10/2024

## Slide 2: Table of Content
Introduction to Evo-Konnect Mobile Wallet Integration
Executive Summary
Problem Statement
Project Charter
SWOT Analysis
Balance Scorecard
PESTLE Analysis
RACI Matrix
Gap Analysis Table
Benefits of the Proposed Product (Why ?)
Evo-Konnect Mobile Wallet Integration Potential Opportunities
Conclusion

## Slide 3: Introduction to Evo-Konnect Mobile Wallet Integration
Evo-Konnect is incorporating a mobile wallet into its current telecom platform to increase the range of digital services it offers. The goal of this project is to improve user experience, boost interaction, and provide easy, safe payment methods inside the application. Evo-Konnect is putting itself at the forefront of innovation in the telecom sector in response to the increasing need for digital payment solutions. The mobile wallet will allow in-app purchases, peer-to-peer transfers, and a reward program, improving customer convenience and loyalty.

## Slide 4: Executive Summary
Evo-Konnect seeks to integrate a mobile wallet into its existing services to enhance customer engagement, retention, and revenue generation. The mobile wallet will allow seamless, secure transactions, providing a superior user experience. This aligns with Evo-Konnect's strategic goal to lead in digital services.
This Photo by Unknown Author is licensed under CC BY

## Slide 5: Problem Statement
One of the biggest challenges Evo-Konnect faces is the need for an integrated mobile wallet for its services. Customers now want more safe and seamless payment options as standard features of their mobile experiences in today's digital world. In the absence of this feature, Evo-Konnect faces the danger of losing out on possible revenue streams from mobile transactions and reducing customer engagement.
Key Issues:
Customer Retention
Competitive Disadvantage
Missed Revenue Opportunities

## Slide 6: Project Charter
Project Name |  |  | Evo-Konnect Mobile Wallet Integration
Description & Goals |  |  | By adding a seamless, safe, and simple mobile wallet function, Evo-Konnect's mobile application will be improved, satisfying the increasing need for digital payment solutions while also boosting user engagement and retention.
Scope |  | In | User acceptability testing Security compliance Mobile wallet development and integration Customer support training.
 |  | Out | International transactions Adjustments to already existing services.
Business Case |  |  | Boost customer engagement and provide secure mobile wallet payments.
Constraints | Time | Time | To satisfy market demand and prevent delays, the project needs to be completed by the scheduled date.
 | Budget | Budget | Within the constraints of the budget, financial resources must be distributed effectively to achieve project objectives.
 | Competition | Competition | Digital payment solutions are already in place from rivals like Rogers, so Evo-Konnect is under pressure to deliver on time without compromising quality.
 | Security concerns | Security concerns | Ensuring the mobile wallet’s security, which may hinder growth if issues arise in encryption or authentication processes.
Deliverables |  |  | Fully functional mobile wallet Testing reports Compliance documentation.
Team Lead | Sandra Okoye
Sponsor | Elsie Umukoro
Project Manager | Favour Ukaegbu
Date | October 4, 2024
Key Resources | Human Resources Mobile Wallet Platform Telecom Infrastructure Financial Resources Stakeholder Support
Key Milestones | 
11/09/2024 | Interception Stage
18/09/2024 | Planning Stage
06/11/2024 | Execution/Testing
20/11/2024 | Feedback collection
11/12/2024 | Final testing and launch
Project Approval | 
12/05/2024 | Elsie Umukoro

## Slide 7
The seamless integration of a mobile wallet is made possible by Evo-Konnect's established telecom infrastructure and customer-centric innovation.
Responsive and flexible compared to larger competitors like Rogers
STRENGTHS
Increasing consumer demand for digital payments.
Transaction fees, in-app sales, and loyalty programs are new sources of revenue.
OPPORTUNITIES
The lack of a mobile wallet causes a high 25% client churn rate.
Mobile banking transactions raise security questions, which makes customers wary.
WEAKNESSES
Intense competition between large telecom companies like Bell and Rogers.
Concerns about customer trust and regulatory risks in mobile banking services.
THREATS
S
O
W
T
SWOT ANALYSIS

## Slide 8
Balanced Scorecard
Goal: Increase engagement by 10% while reducing customer attrition by 15%.
Measure: Monitor consumer satisfaction, wallet usage, and loyalty program involvement.
Customer
Goal: Create a culture of ongoing staff support and learning.
Measure: Track employee satisfaction and performance and make updates to the wallet in response to user input.
Learning & Growth
Goal: 10% revenue growth through mobile wallet features.
Measure: By the end of the first year, handle more than 5,000 transactions monthly.
Financial
Goal: Assure a smooth integration of mobile wallets with a 99.9% system uptime.
Measure: Evaluate system uptime and transaction efficiency (three taps or less).
Internal Business Process
Balanced Scorecard

## Slide 9: PESTLE ANALYSIS
Political
Strict government laws, such as PCI-DSS, which address data security and safe payment processing, must be complied with by Evo-Konnect.
Economic
A 10% predicted sales boost following the launch of a wallet offers an opportunity in the growing global mobile payments market.
Technological
Evo-Konnect is investing in biometric verification, encryption, and the potential that 5G will bring to improve wallet dependence.
Legal
Complying with financial and data privacy requirements is crucial to avoiding charges and safeguarding client confidence.
Social
Customer preferences are shifting in favor of digital payments; 65% of users of Evo-Konnect prefer to use mobile wallets.
Environmental
By decreasing physical transactions, digital services support sustainability and help Evo-Konnect achieve environmentally-friendly objectives.
Notes: © Copyright PresentationGO.com – The free PowerPoint and Google Slides template library

## Slide 10
 | Project Manager | Communication Specialist | Quality Assurance Specialist | Lead Business Analyst | Developer | Data Analyst | Project Sponsor
Project Planning & Initiation |  |  |  |  |  |  | 
Requirements Gathering |  |  |  |  |  |  | 
Mobile Wallet Design |  |  |  |  |  |  | 
User Acceptance Testing (UAT) |  |  |  |  |  |  | 
Deployment & Integration with Existing App |  |  |  |  |  |  | 
Marketing Strategy & Launch Plan |  |  |  |  |  |  | 
Status Reports & Project Updates |  |  |  |  |  |  | 
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED

## Slide 11: Gap Analysis Table
Current State | Future State | Gap
No mobile wallet functionality | Fully integrated mobile wallet feature | Lack of seamless digital payments Missed revenue Engagement opportunities
Higher customer churn rate | Reduced churn by 15% in one year | Inconvenient payment methods encourage customers to switch.
No engagement through loyalty programs | Engaged customers via reward programs | Reward programs are necessary to increase client retention.

## Slide 12: Benefits of the Wallet to the Customers (Why ?)
Seamless Customer Experience
Rewards and Loyalty Programs
Multiple Payment Options
Faster Transactions
Increased Control

## Slide 13: Evo-Konnect Mobile Wallet Integration Potential Opportunities
Diversification of Revenue Streams: Integration of the wallet will create new revenue income through in-app purchases and transaction fees.
Enhanced Customer Loyalty Programs: Integration of the wallet will create opportunities for personalized rewards and loyalty programs, improving customer retention.
Competitive Market Positioning: Integration of the wallet will distinguish its product offerings from those of other telecom giants, such as peer-to-peer transfers.
Expansion into Digital Payments: Evo-Konnect can grow into a broader digital payment space allowing expansion beyond the telecom services.
Cross-Industry Partnerships: This product will create an avenue for partnerships with financial institutions and e-commerce platforms, enhancing its value proposition in the market.

## Slide 14: Conclusion
The mobile wallet integration from Evo-Konnect will transform consumer interactions by providing a quick, safe, and easy way to make payments. This project fulfills significant company goals by lowering client churn, boosting engagement, and tapping into new revenue streams. With strong support from major stakeholders and a well-thought-out strategy, Evo-Konnect is prepared to introduce a mobile wallet that fulfills user demands and fosters sustained expansion. By the end of 2024, complete testing, launch, and guarantee continued assistance to accomplish full integration.
This Photo by Unknown Author is licensed under CC BY

## Slide 15: THANK YOU !!